TICKETFLOW Team Roles & In-Depth Responsibilities Every task, every file, every API — for all three members Person A Auth & Events Person B Redis & Pricing Person C Payments & Frontend

# Table of Contents

Person A — Auth & Events Owns the foundation every other system depends on

Person A builds the two systems that every other feature sits on top of: authentication (who is the user, are they allowed?) and event management (what events exist, what do they look like, what seats do they have?). If A's work is broken, nothing else can function.

Why this role matters Without A's work there are no users to log in, no events to book, and no seats for B to lock or C to charge for. A is the project's foundation layer.

## Week-by-Week Tasks

| Week | Task | Output / Deliverable |
| --- | --- | --- |
| Week 1 | Set up the entire monorepo (client/ and server/ folders). Install Express, Mongoose, dotenv, bcryptjs, jsonwebtoken, nodemailer. Connect MongoDB. Build User schema with all fields. Implement POST /auth/register with bcrypt password hashing. Implement POST /auth/login returning a signed JWT. Write the protect middleware that validates JWT on every protected route. | Working register + login + protect middleware. All tested in Postman. |
| Week 1 | Write .env.example with every variable documented. Set up nodemailer config. Send a 6-digit OTP email on register. Add POST /auth/verify-email endpoint that validates the OTP and sets isVerified = true. | Email OTP verification working end to end. |
| Week 2 | Build the Event mongoose schema. Create POST /events (organiser only), GET /events (paginated, filterable by city/category/date/price), GET /events/:id, PUT /events/:id, PATCH /events/:id/publish, DELETE /events/:id. | Full Event CRUD API. GET /events must support all query params. |
| Week 2 | On POST /events (event creation), auto-generate all Seat documents for that event. If the event has 200 seats across sections PREMIUM/GOLD/SILVER/GENERAL, create 200 Seat documents in MongoDB with seatNumber, row, section, status=AVAILABLE, and the event's basePrice. | Seat auto-generation working — event created, seats appear in DB. |
| Week 3 | Build POST /bookings — takes an array of locked seatIds, validates all are LOCKED by this user in Redis (call B's getLockOwner), creates a Booking document with status PENDING, links it to a Payment (Person C handles the actual payment). Build GET /bookings and GET /bookings/:id for users. | Booking creation API working. Integrates with B's seat lock service. |
| Week 3 | Build all admin routes: GET /admin/users, PATCH /admin/users/:id/role, GET /admin/events, GET /admin/revenue (aggregate pipeline). Protect all with requireRole('admin'). | Admin routes complete. |
| Week 4 | Add email confirmation sending after booking is confirmed (triggered by C's webhook handler). Generate a QR code string per booking using the qrcode npm package. Store it on the Booking document. | Confirmation email + QR code generation working. |
| Week 4 | Build GET /events/:id/analytics for organisers: total revenue, seats sold, seats remaining, bookings by date (MongoDB aggregation pipeline). | Analytics endpoint returning real data. |
| Week 5 | Build the organiser dashboard in React: form to create a new event, list of their events, analytics view per event (charts using recharts or Chart.js). | Organiser dashboard UI complete. |
| Week 6 | End-to-end testing, bug fixes, deploy backend to Railway, help with README and demo. | Project deployed. |

## Files Person A Owns

| File | What you write inside it |
| --- | --- |
| server/src/models/User.js | Full User Mongoose schema with all fields, indexes, pre-save password hash hook |
| server/src/models/Event.js | Full Event schema with pricingRules, indexes on city+date and category+status |
| server/src/models/Seat.js | Seat schema — status enum, lockedBy, lockExpiresAt, price fields |
| server/src/models/Booking.js | Booking schema — seats array, status enum, idempotencyKey, qrCode |
| server/src/controllers/authController.js | register, login, verifyEmail, forgotPassword, resetPassword handlers |
| server/src/controllers/eventController.js | createEvent, getEvents, getEvent, updateEvent, publishEvent, cancelEvent, getAnalytics |
| server/src/controllers/bookingController.js | createBooking, getUserBookings, getBooking, cancelBooking |
| server/src/controllers/adminController.js | getUsers, changeRole, getAllEvents, getRevenue |
| server/src/routes/authRoutes.js | Express router wiring all auth endpoints |
| server/src/routes/eventRoutes.js | Express router for events with role guards |
| server/src/routes/bookingRoutes.js | Express router for bookings |
| server/src/routes/adminRoutes.js | Admin router — all routes behind requireRole('admin') |
| server/src/middleware/auth.js | protect() and requireRole() middleware functions |
| server/src/middleware/rateLimiter.js | authLimiter and apiLimiter using express-rate-limit |
| server/src/middleware/errorHandler.js | Global error handler middleware — must be last in app.js |
| server/src/config/email.js | Nodemailer transporter config, sendOTPEmail, sendBookingConfirmation |
| server/src/utils/generateSeats.js | Helper that creates Seat documents given an event config |
| client/src/pages/OrgDashboard.jsx | Organiser dashboard — create event form, event list, analytics charts |

## All APIs Person A Builds

| Method | Route | What it does |
| --- | --- | --- |
| POST | /api/auth/register | Hash password, create user, send OTP email |
| POST | /api/auth/verify-email | Validate OTP, set isVerified=true |
| POST | /api/auth/login | Compare password hash, return JWT access + refresh tokens |
| POST | /api/auth/refresh | Verify refresh token, issue new access token |
| POST | /api/auth/logout | Invalidate refresh token |
| POST | /api/auth/forgot-password | Generate reset OTP, email it to user |
| POST | /api/auth/reset-password | Validate OTP, update hashed password |
| GET | /api/events | Paginated list — filterable by city, category, date, price, sort |
| GET | /api/events/:id | Single event with organiser info populated |
| POST | /api/events | Create event + auto-generate all Seat documents (organiser only) |
| PUT | /api/events/:id | Update event details (organiser only, must own event) |
| PATCH | /api/events/:id/publish | Set status=published, makes event bookable |
| DELETE | /api/events/:id | Set status=cancelled (soft delete) |
| GET | /api/events/:id/analytics | Revenue, occupancy, bookings-by-date aggregation |
| POST | /api/bookings | Create booking from locked seats (calls B's getLockOwner to validate) |
| GET | /api/bookings | User's booking history paginated |
| GET | /api/bookings/:id | Single booking with seats and payment populated |
| POST | /api/bookings/:id/cancel | Cancel booking — triggers refund via C's payment service |
| GET | /api/admin/users | All users with roles (admin only) |
| PATCH | /api/admin/users/:id/role | Change user role (admin only) |
| GET | /api/admin/events | All events including drafts (admin only) |
| GET | /api/admin/revenue | Platform-wide revenue aggregate (admin only) |

## Key Code Person A Must Write

### 1. JWT Auth Middleware

const protect = async (req, res, next) => {

const token = req.headers.authorization?.split(' ')[1];

if (!token) return res.status(401).json({ error: 'No token' });

const decoded = jwt.verify(token, process.env.JWT_SECRET);

req.user = await User.findById(decoded.id).select('-password');

next();

};

### 2. Seat Auto-Generation on Event Create

const generateSeats = async (eventId, sections) => {

const seats = [];

for (const section of sections) {

for (let i = 1; i <= section.count; i++) {

seats.push({ event: eventId, seatNumber: `${section.row}${i}`,

row: section.row, section: section.name,

status: 'AVAILABLE', price: section.price });

}

}

await Seat.insertMany(seats);

};

### 3. Analytics Aggregation Pipeline

const getAnalytics = async (req, res) => {

const revenue = await Booking.aggregate([

{ $match: { event: eventId, status: 'CONFIRMED' } },

{ $group: { _id: null, total: { $sum: '$totalAmount' },

count: { $sum: 1 } } }

]);

};

## What Person A Learns

- Stateless JWT auth with access + refresh token rotation

- bcrypt password hashing and why rounds matter for performance

- MongoDB aggregation pipelines (essential for any backend role)

- Role-based access control patterns

- Mongoose schema design with indexes, virtuals, and hooks

- Pagination and filtering patterns for list APIs

## Interview Talking Points for Person A

Strong answer for: 'Tell me about your backend project' I designed and built the auth system and event management layer. I implemented JWT with refresh token rotation, bcrypt password hashing, OTP email verification, and role-based access control. I also built an event management API with auto seat generation — when an organiser creates a 500-seat venue, the system generates all 500 Seat documents automatically with sections and pricing. The analytics endpoint uses MongoDB aggregation pipelines to compute revenue and occupancy in real time.

Person B — Redis & Dynamic Pricing Owns the hardest and most interview-impressive system in the project

Person B owns the two systems that set this project apart from every other MERN CRUD app: the Redis-based seat locking engine (prevents race conditions and double booking) and the dynamic pricing engine (ticket prices change in real time based on demand, availability, and time). Both are classic backend engineering problems asked in system design interviews at top companies.

Why this role is the crown jewel Race condition prevention and real-time pricing are exactly the problems that come up in system design interviews at companies like BookMyShow, Zomato, and any fintech or e-commerce company. Person B can walk into any backend interview and say 'I solved this' — not 'I read about this'.

## Week-by-Week Tasks

| Week | Task | Output / Deliverable |
| --- | --- | --- |
| Week 1 | Do not start building yet. This week is research and design. Read the Redis documentation for the SET command (NX and EX options). Understand exactly why SETNX is atomic. Design the Redis key naming convention: seat:{eventId}:{seatId} = userId. Understand TTL. Read about race conditions and TOCTOU bugs. Write a 1-page design doc explaining how the locking will work. | Design doc written. Redis key pattern decided. Redis installed locally. |
| Week 2 | Install Redis locally (or create a free Upstash account). Install the redis npm package. Write config/redis.js with connection, error handling, and reconnect strategy. Write services/seatLockService.js with three functions: lockSeat(), releaseLock(), getLockOwner(). Write the POST /api/seats/lock endpoint that calls lockSeat() and also updates MongoDB seat.status. | Lock and release working. Tested manually with two terminals. |
| Week 2 | Write DELETE /api/seats/lock endpoint for when users abandon the checkout (click back button). When called, it must release all Redis locks AND reset those seats to AVAILABLE in MongoDB. | Lock release on user cancel working. |
| Week 3 | Write the seat expiry cron worker. Install node-cron. Every 60 seconds, find all seats in MongoDB where status=LOCKED and lockExpiresAt < now(). Set them back to AVAILABLE. This handles the case where Redis TTL fires but MongoDB never got updated (crash scenario). | Expiry cron running. Confirmed it releases locks correctly. |
| Week 3 | Concurrency testing — the most important test in the project. Install autocannon globally. Write a test script that fires 50 simultaneous POST /api/seats/lock requests all targeting the same seat. Run it. Confirm that EXACTLY 1 request returns 200 and all others return 409. If more than 1 returns 200, the locking is broken — find and fix it. | Concurrency test passes: 1 success, 49 failures. Screenshot saved. |
| Week 3 | Handle edge cases: what if Redis is down? Add a fallback that logs the error and falls back to a MongoDB-level check (less safe but better than crashing). What if lockSeat() partially succeeds (Redis locked but MongoDB update fails)? Add a try/catch that releases the Redis lock on MongoDB failure. | Edge cases handled. Redis-down scenario tested. |
| Week 4 | Build the dynamic pricing engine. Write services/pricingService.js with calculatePrice(event, viewerCount). Implement the multipliers: availability (occupancy > 80% = 1.5x, > 90% = 2.0x), time (hours to event < 24 = 1.3x, evening = 1.2x, off-peak weekday morning = 0.9x), demand (viewer count above threshold = 1.5x). Cap at 3x base price. Cache result in Redis for 30 seconds. | Pricing engine returning correct prices for all rule combinations. |
| Week 4 | Add viewer count tracking. On GET /events/:id/seats, increment a Redis counter for that event with a 5-minute TTL. Pass this count to calculatePrice(). This makes the demand multiplier live. | Viewer tracking working. High viewer count causes price increase. |
| Week 5 | Build the real-time seat map data layer for Person C's frontend. GET /api/events/:id/seats must return every seat with its current status AND the current calculated price. Person C will poll this every 5 seconds. Make sure it's fast — add Redis caching for the full seat list with a 5-second TTL. | Seat map API returning status + live price. Response time under 100ms. |
| Week 5 | Build the live pricing display component — a small React component that shows the current price and updates every 30 seconds. Show a 'Price may increase' warning when occupancy > 70%. Person C will drop this into their checkout page. | LivePrice React component complete and handed to Person C. |
| Week 6 | End-to-end testing with the team. Document all Redis keys and their TTLs in the README. Help with deployment — Redis must be provisioned on Railway or Upstash. | Redis deployed. All lock/pricing tests passing in production. |

## Files Person B Owns

| File | What you write inside it |
| --- | --- |
| server/src/config/redis.js | Redis client setup, connection event handlers, reconnect strategy |
| server/src/services/seatLockService.js | lockSeat(), releaseLock(), getLockOwner(), lockMultipleSeats() |
| server/src/services/pricingService.js | calculatePrice(), getViewerCount(), invalidatePricingCache() |
| server/src/controllers/seatController.js | lockSeats handler, releaseSeats handler, getSeatMap handler |
| server/src/routes/seatRoutes.js | Express router: POST /seats/lock, DELETE /seats/lock, GET /events/:id/seats |
| server/src/workers/seatExpiryWorker.js | node-cron job that releases expired locks every 60 seconds |
| server/src/workers/viewerTracker.js | Redis incr/expire logic for concurrent viewer counting |
| tests/concurrency.test.js | autocannon-based concurrency test — 50 simultaneous lock requests |
| client/src/components/SeatMap.jsx | Seat grid UI — renders seat status, handles click to lock |
| client/src/components/LivePrice.jsx | Live price display component with 30s polling and surge warning |
| client/src/hooks/useSeatPolling.js | Custom hook that polls GET /seats every 5s and updates state |

## All APIs Person B Builds

| Method | Route | What it does |
| --- | --- | --- |
| GET | /api/events/:id/seats | Returns all seats with status + current calculated price. Increments viewer count. |
| POST | /api/seats/lock | Atomically locks 1-6 seats in Redis + updates MongoDB. Returns 409 if already locked. |
| DELETE | /api/seats/lock | Releases all locks held by this user for this event. Called on checkout abandon. |

## The Core Code Person B Must Write

### 1. The Atomic Lock (most important function in the project)

// server/src/services/seatLockService.js

const lockSeat = async (eventId, seatId, userId) => {

const key = `seat:${eventId}:${seatId}`;

// NX = only set if key does NOT exist (atomic)

// EX = expire after 300 seconds

const result = await redis.set(key, userId, { NX: true, EX: 300 });

if (result !== 'OK') return false; // someone else holds the lock

// Mirror lock in MongoDB for expiry cron and UI

try {

await Seat.findByIdAndUpdate(seatId, {

status: 'LOCKED',

lockedBy: userId,

lockExpiresAt: new Date(Date.now() + 300000)

});

} catch (err) {

// MongoDB failed — release Redis lock to stay consistent

await redis.del(key);

throw err;

}

return true;

};

### 2. Locking Multiple Seats (handles partial failure)

const lockMultipleSeats = async (eventId, seatIds, userId) => {

const locked = [];

try {

for (const seatId of seatIds) {

const success = await lockSeat(eventId, seatId, userId);

if (!success) {

// Failed — release all previously acquired locks

for (const id of locked) await releaseLock(eventId, id);

return { success: false, failedSeat: seatId };

}

locked.push(seatId);

}

return { success: true };

} catch (err) {

for (const id of locked) await releaseLock(eventId, id);

throw err;

}

};

### 3. The Pricing Engine

const calculatePrice = async (event, viewerCount = 0) => {

const cacheKey = `pricing:${event._id}`;

const cached = await redis.get(cacheKey);

if (cached) return JSON.parse(cached);

let multiplier = 1.0;

const occupancy = 1 - (event.availableSeats / event.totalSeats);

const hoursLeft = (new Date(event.date) - Date.now()) / 3600000;

const hour = new Date().getHours();

const isWeekend = [0, 6].includes(new Date().getDay());

// Availability multiplier

if      (occupancy > 0.90) multiplier *= 2.0;

else if (occupancy > 0.80) multiplier *= 1.5;

else if (occupancy > 0.60) multiplier *= 1.2;

// Time multiplier

if (hoursLeft < 24)               multiplier *= 1.3;

if (hour >= 18 && hour <= 22)      multiplier *= 1.2;

if (hour < 12 && !isWeekend)       multiplier *= 0.9;

// Demand multiplier

if (viewerCount > 100) multiplier *= 1.5;

else if (viewerCount > 50) multiplier *= 1.2;

// Hard cap at 3x

multiplier = Math.min(multiplier, 3.0);

const price = Math.round(event.basePrice * multiplier);

await redis.set(cacheKey, JSON.stringify({ price, multiplier }),

{ EX: 30 });

return { price, multiplier };

};

### 4. Expiry Cron Worker

// server/src/workers/seatExpiryWorker.js

const cron = require('node-cron');

cron.schedule('* * * * *', async () => {

const result = await Seat.updateMany(

{ status: 'LOCKED', lockExpiresAt: { $lt: new Date() } },

{ $set: { status:'AVAILABLE', lockedBy:null, lockExpiresAt:null } }

);

if (result.modifiedCount > 0)

console.log(`Expired ${result.modifiedCount} locks`);

});

## What Person B Learns

- Redis fundamentals: keys, TTL, atomic operations, pub/sub

- Race condition prevention — the core of concurrency engineering

- SETNX pattern — used in every distributed locking system

- Real-time pricing logic and rule-based engines

- Caching strategies: what to cache, for how long, and when to invalidate

- Cron jobs and background workers

- Concurrency load testing with autocannon

- Distributed systems thinking: what happens when Redis is down?

## Interview Talking Points for Person B

Strong answer for: 'How do you handle race conditions in a booking system?' I used Redis SETNX to implement atomic seat locking. When two users click the same seat simultaneously, only one can win — SETNX is atomic at the Redis server level, so it's impossible for both to succeed. The loser gets a 409 response immediately. I also set a 5-minute TTL on every lock so abandoned checkouts automatically free the seat. I wrote a cron job that runs every minute to sync any expired locks back to MongoDB as a safety net. I load-tested this with autocannon simulating 50 concurrent requests on the same seat — exactly 1 succeeded every time.

Strong answer for: 'How does your pricing engine work?' It uses three independent multipliers combined into a single formula. Availability multiplier kicks in when occupancy exceeds 60%, 80%, or 90% — maxing at 2x. Time multiplier adds urgency pricing for events under 24 hours away and premium pricing for evening slots. Demand multiplier increases price when concurrent viewer count (tracked via Redis counters) exceeds a threshold. The final price is capped at 3x the base price and cached in Redis for 30 seconds so we're not recalculating on every seat map request.

Person C — Payments & Frontend Owns the revenue layer and everything the user actually sees

Person C owns two things: the payment orchestration layer (Stripe integration, idempotency, webhooks, refunds) and the complete React frontend (seat map UI, checkout flow, user dashboard). The payment work is genuinely impressive backend engineering — idempotency and webhook handling are asked about in fintech interviews specifically. The frontend makes everything demoable.

Why this role is strong Stripe integration with proper idempotency and webhook verification is real fintech-level backend work. Most developers just drop in Stripe.js and call it done — Person C builds the server-side layer that handles failures, retries, and double-charge prevention. That's the difference between a tutorial project and a production system.

## Week-by-Week Tasks

| Week | Task | Output / Deliverable |
| --- | --- | --- |
| Week 1 | Do not start building yet. Set up a Stripe test account at stripe.com. Read the Stripe docs for Payment Intents (not Charges — Payment Intents is the modern API). Understand the difference between a Payment Intent and a Charge. Understand what a webhook is and why signature verification matters. Design the payment state machine on paper: INITIATED → SUCCESS / FAILED → REFUNDED. | Stripe account set up. Payment state machine designed. Stripe test keys saved in .env. |
| Week 2 | Install the stripe npm package. Write config/stripe.js. Build POST /api/payments/create: check idempotency key in DB first, create a Stripe Payment Intent if not found, save a Payment document to MongoDB with status=INITIATED, return client_secret to frontend. | Payment Intent creation working. Idempotency check preventing duplicates. |
| Week 2 | Write the idempotency logic properly. The idempotency key is a UUID v4 generated on the client side using the uuid package. Before every Stripe call, do Payment.findOne({ idempotencyKey }). If found, return the existing result without hitting Stripe. This prevents double charges on network retries. | Idempotency tested: calling the endpoint twice with same key returns same result. |
| Week 3 | Build POST /api/webhooks/stripe. This is the most critical backend endpoint. It must: (1) use express.raw() middleware to preserve the raw body, (2) call stripe.webhooks.constructEvent() to verify the signature using STRIPE_WEBHOOK_SECRET, (3) handle payment_intent.succeeded by updating Payment to SUCCESS and calling a function to confirm the booking, (4) handle payment_intent.payment_failed by updating Payment to FAILED and calling a function to release the seat lock. | Webhook handler verified and processing both success and failure events. |
| Week 3 | Write the confirmBooking() function called from the webhook: set Booking.status = CONFIRMED, set all seats to BOOKED in MongoDB, delete Redis locks (call B's releaseLock for each seat), increment Event.availableSeats negatively. Write releaseOnFailure() function: release Redis locks, set seats back to AVAILABLE, set Booking.status = FAILED. | Booking confirmation and failure flows both working end to end. |
| Week 3 | Build POST /api/payments/:id/refund. Validate the user owns the booking. Call stripe.refunds.create({ payment_intent: stripePaymentIntentId }). Update Payment.status = REFUNDED. Update Booking.status = REFUNDED. Release the seats back to AVAILABLE. | Refund API working. Seat freed after refund. |
| Week 4 | Set up the React project with Vite. Install TailwindCSS, React Router, Axios, React Hook Form, Stripe.js (@stripe/stripe-js and @stripe/react-stripe-js), react-hot-toast. Set up the Axios instance with a base URL and JWT interceptor that automatically adds the Authorization header. | React project running. Auth pages (register/login) working with real API. |
| Week 5 | Build the seat map UI. This is a grid of seat buttons. Each seat is colour coded: green = AVAILABLE, red = BOOKED, yellow = LOCKED, gray = DISABLED. Clicking an available seat calls POST /api/seats/lock. The whole map re-fetches from B's GET /api/events/:id/seats endpoint every 5 seconds so it stays live. Show a 5-minute countdown timer once a seat is locked. | Seat map rendering correctly with real data. Lock + countdown working. |
| Week 5 | Build the checkout flow. After seats are locked, show an order summary with B's live price. Integrate Stripe Elements (the pre-built card input component from Stripe). On submit, call Stripe.js confirmCardPayment() with the client_secret from C's own payment creation endpoint. Handle success (redirect to confirmation page) and failure (show error, release locks). | Full checkout flow working with real Stripe test cards. |
| Week 5 | Build the user dashboard: list of past bookings, booking detail page showing QR code (from A), booking status badge. Build the event listings page that calls A's GET /events with filter controls (city, category, date, price range). | User dashboard and event listings complete. |
| Week 6 | End-to-end testing, test Stripe webhook with the Stripe CLI locally, deploy frontend to Vercel, configure production webhook URL in Stripe dashboard, help with README and demo video. | Frontend deployed to Vercel. Webhooks verified in production. |

## Files Person C Owns

| File | What you write inside it |
| --- | --- |
| server/src/config/stripe.js | Stripe client initialisation with secret key |
| server/src/controllers/paymentController.js | createPayment (idempotency + PI creation), getPaymentStatus, refundPayment |
| server/src/controllers/webhookController.js | handleStripeWebhook — raw body parsing, signature verify, success/failure routing |
| server/src/services/bookingConfirmationService.js | confirmBooking() and releaseOnFailure() — called from webhook handler |
| server/src/routes/paymentRoutes.js | Express router: POST /payments/create, GET /payments/:id/status, POST /payments/:id/refund |
| server/src/routes/webhookRoutes.js | Express router with express.raw() middleware for Stripe webhook |
| client/src/main.jsx | React entry point, Router setup, Stripe Elements provider |
| client/src/context/AuthContext.jsx | JWT token storage, user state, login/logout functions |
| client/src/utils/axios.js | Axios instance with baseURL and JWT interceptor |
| client/src/pages/Register.jsx | Registration form with validation |
| client/src/pages/Login.jsx | Login form |
| client/src/pages/EventListings.jsx | Event browse page with city/category/date filters |
| client/src/pages/EventDetail.jsx | Single event page — embeds SeatMap component from Person B |
| client/src/pages/Checkout.jsx | Order summary + Stripe Elements card input + pay button |
| client/src/pages/BookingConfirmation.jsx | Success page showing booking details and QR code |
| client/src/pages/UserDashboard.jsx | Past bookings list with status badges |
| client/src/pages/BookingDetail.jsx | Single booking detail with QR code and cancel button |

## All APIs Person C Builds

| Method | Route | What it does |
| --- | --- | --- |
| POST | /api/payments/create | Check idempotencyKey, create Stripe Payment Intent, save Payment doc, return client_secret |
| GET | /api/payments/:id/status | Return current payment status from MongoDB (not Stripe) |
| POST | /api/payments/:id/refund | Issue Stripe refund, update payment + booking + seats |
| POST | /api/webhooks/stripe | Stripe webhook — raw body, signature verify, route to success/failure handlers |

## The Core Code Person C Must Write

### 1. Payment Creation with Idempotency

const createPayment = async (req, res) => {

const { bookingId, idempotencyKey } = req.body;

// Step 1: Idempotency check — never hit Stripe twice

const existing = await Payment.findOne({ idempotencyKey });

if (existing) {

return res.json({ clientSecret: existing.stripeClientSecret });

}

// Step 2: Validate booking belongs to this user

const booking = await Booking.findById(bookingId)

.populate('seats event');

if (booking.user.toString() !== req.user.id)

return res.status(403).json({ error: 'Forbidden' });

// Step 3: Get live price from B's pricing service

const { price } = await calculatePrice(booking.event);

const totalAmount = price * booking.seats.length;

// Step 4: Create Stripe Payment Intent

const pi = await stripe.paymentIntents.create({

amount: totalAmount,

currency: 'inr',

metadata: { bookingId, userId: req.user.id },

}, { idempotencyKey });

// Step 5: Save to MongoDB

const payment = await Payment.create({

booking: bookingId, user: req.user.id,

amount: totalAmount, status: 'INITIATED',

stripePaymentIntentId: pi.id,

stripeClientSecret: pi.client_secret,

idempotencyKey,

});

await Booking.findByIdAndUpdate(bookingId,

{ paymentId: payment._id, totalAmount });

res.json({ clientSecret: pi.client_secret });

};

### 2. Webhook Handler (most critical security code)

// CRITICAL: This route must use express.raw() not express.json()

const handleWebhook = async (req, res) => {

const sig = req.headers['stripe-signature'];

let event;

try {

event = stripe.webhooks.constructEvent(

req.body,  // raw Buffer, NOT parsed JSON

sig,

process.env.STRIPE_WEBHOOK_SECRET

);

} catch (err) {

// Signature mismatch — reject immediately

return res.status(400).send(`Webhook Error: ${err.message}`);

}

const pi = event.data.object;

if (event.type === 'payment_intent.succeeded')

await confirmBooking(pi.metadata.bookingId, pi.id, pi.latest_charge);

else if (event.type === 'payment_intent.payment_failed')

await releaseOnFailure(pi.metadata.bookingId, pi.id, pi.last_payment_error?.message);

res.json({ received: true });

};

### 3. React Axios Instance with JWT Interceptor

// client/src/utils/axios.js

import axios from 'axios';

const api = axios.create({ baseURL: import.meta.env.VITE_API_URL });

api.interceptors.request.use(config => {

const token = localStorage.getItem('token');

if (token) config.headers.Authorization = `Bearer ${token}`;

return config;

});

api.interceptors.response.use(

res => res,

err => {

if (err.response?.status === 401) {

localStorage.removeItem('token');

window.location.href = '/login';

}

return Promise.reject(err);

}

);

export default api;

### 4. Stripe Elements Checkout

// client/src/pages/Checkout.jsx

import { CardElement, useStripe, useElements } from '@stripe/react-stripe-js';

const handlePay = async () => {

const idempotencyKey = crypto.randomUUID(); // generate once, store in state

const { clientSecret } = await api.post('/payments/create',

{ bookingId, idempotencyKey });

const { error, paymentIntent } = await stripe.confirmCardPayment(

clientSecret, { payment_method: { card: elements.getElement(CardElement) } }

);

if (error) {

toast.error(error.message);

await api.delete('/seats/lock'); // release locks on payment failure

} else if (paymentIntent.status === 'succeeded') {

navigate(`/booking/${bookingId}/confirmation`);

}

};

## What Person C Learns

- Stripe Payment Intents API — the modern way to handle card payments

- Idempotency — prevents double charges, a core fintech concept

- Webhook processing and signature verification

- Payment state machines and failure handling

- React with Stripe Elements — the industry standard checkout UI

- JWT interceptors in Axios — used in every production React app

- End-to-end frontend architecture: routing, state, forms, API calls

## Interview Talking Points for Person C

Strong answer for: 'How do you prevent double charges?' Every payment request from the frontend includes a UUID idempotency key generated using crypto.randomUUID(). Before we ever call Stripe, we check our own database for that key. If it already exists, we return the existing Payment Intent's client_secret without hitting Stripe at all. This handles the case where the user's network drops after we charge Stripe but before we send the response — they retry with the same key and get the same result. Stripe also accepts the same idempotency key on their end as a secondary safeguard.

Strong answer for: 'How do you handle Stripe webhooks securely?' The webhook endpoint uses express.raw() middleware instead of express.json() — Stripe's signature verification requires the raw request body bytes, not the parsed JSON. We call stripe.webhooks.constructEvent() with the raw body and the signing secret. If the signature doesn't match, we return 400 immediately. This prevents anyone from sending fake webhook events to confirm bookings they haven't paid for.

# Shared Responsibilities & Integration Points

## Week 1 — Everyone Does Together

- Create the GitHub repo. Use a monorepo structure (client/ and server/ in one repo).

- Agree on the API response format before anyone writes a single controller. Decide: { success, data, error } or just { data } / { error }. Write it in a shared doc and stick to it.

- Agree on HTTP status codes: 200 ok, 201 created, 400 bad request, 401 unauthorized, 403 forbidden, 404 not found, 409 conflict (used by B for locked seats), 422 validation error, 500 server error.

- Set up ESLint and Prettier so all three people's code looks the same.

- Create the .env.example file together. Every variable A, B, and C needs goes in here from day one.

## Critical Integration Points

| Integration | Who is involved | What needs to be agreed |
| --- | --- | --- |
| Booking creation | A creates booking, B validates locks | A's POST /bookings must call B's getLockOwner() to verify all seats are actually locked by this user before creating the Booking document. |
| Payment creation | C creates payment, uses B's price | C's createPayment must call B's calculatePrice(event) to get the current live price. C cannot trust the price sent from the frontend. |
| Webhook to booking | C's webhook calls A's booking service | When Stripe confirms payment, C's webhook handler calls confirmBooking() which lives in a shared service. A and C must agree on what this function does. |
| Seat release on refund | C refunds, B releases locks | After a refund, C must call B's releaseLock() for each seat and reset their status to AVAILABLE in MongoDB. |
| Seat map + price display | B's API, C's frontend | B's GET /events/:id/seats must return { seatId, status, currentPrice } and C's seat map component must display the currentPrice from B's response. |

## Week 6 — Final Integration Checklist

- End-to-end flow test: A creates event → B verifies seats generated → C locks seat → C pays → B verifies Redis lock deleted → A verifies booking confirmed → A verifies email sent

- Concurrency test: B runs autocannon with 50 users on same seat. Show the team: 1 succeeds, rest fail.

- Stripe webhook test: use Stripe CLI locally: stripe trigger payment_intent.succeeded. Verify booking confirmed.

- Failure test: use Stripe test card 4000 0000 0000 0002 (always declines). Verify seat released back to AVAILABLE.

- Deploy: A+B deploy backend to Railway with MongoDB and Redis plugins. C deploys frontend to Vercel.

- Set production webhook URL in Stripe dashboard. Verify webhooks arriving in Railway logs.

- Record 2-3 min Loom demo video: show the full booking flow, show the seat becoming unavailable after lock, show price increasing as seats fill.